**Sprint 1 Evaluation**

**Progress and Accomplishments**

* Website wireframe was created
* Basic navigation between pages was mapped out
* Tables within the database has been mapped out
* Use case diagram completed
* Context Diagram completed

**Problems Encountered**

* Finding a scope that fit just right
* Time constraints
* Possible budget constraints

**Analysis of Progress Against Schedule**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Planned**  **Completion** | **Actual**  **Completion** | **Status** |
| Website  Wireframe | Week 1 | Week 1 | Completed |
| Database  Mapping | Week 1 | Week 2 | Completed |
| Admin  Panel | Week 2 | Not Started | Moved to Sprint 2 |
| Basic Form  Submission | Week 2 | Not Started | Moved to Sprint 2 |

Moved 2 of those tasks to the next sprint to ensure they are not rushed.

**Sprint 2 Goals**

* Admin panel development
* Start website creation based off of wireframe
* Basic form submissions
* Test and bug fixes
* Other goals TBD at our first Sprint 2 meeting

**Other Items of Interest**

* Team is starting to get an understanding of one another. Should start playing off of each other’s strengths soon
* We are prioritizing core functionalities to ensure a strong foundation
* Pushed off some of the more technical tasks to sprint 2 in order to ease ourselves in and get a feel for how these presentations go

**Total Hours Worked**

**Sprint 1 Hours:** Roughly 50 hours between the 4 of us

**Project to Date Hours:** Roughly 50 hours between the 4 of us