# Team Evaluation

- We made great strides during this sprint on developing the system, however we have some kinks to work out when connecting the external database, so our system is not yet fully functional

- We have also made progress on changing/updating the backlog to ensure our time is spent efficiently and all our important tasks are covered

- We are still mostly on schedule, although slightly behind on development, due to issues on the backend with the database. We are working to get back on schedule.

- We need to ensure in future sprints that everyone is present for the presentation and contributions are distributed more evenly

- We also need to improve our communication, shifting to always meeting virtually rather than just checking in via Discord, and making adequate times for meetings that work for everyone (no conflicts)

- The team spent roughly 29 hours on Sprint 4