# Sprint 6 – Group Evaluation

Progress and Accomplishments:

Sprint 6 marked the final stage of our MIS 4173 project, where we completed the system, finalized all documentation, and prepared for the final SR&R 6 presentation. Key accomplishments include:

- Finalized and tested the working system (Sprint 6 PSPI)

- Incorporated feedback from Sprint 5 presentation and documentation

- Completed all required documentation sections (Analysis, Design, Implementation, Post-Implementation)

- Developed and refined the final training and technical manuals

- Conducted practice runs and built a full presentation that showcases the finished system and our key learnings

- Finalized and submitted the updated system backlog, Sprint 6 backlog, burn down chart, SCRUM log, and project plan

- The system is now fully functional and demonstrates all planned capabilities, including customer quote requests, admin panel features, and secure database integration.

Problems Encountered:

Most previous technical obstacles were addressed in Sprint 5. In Sprint 6, our challenges were primarily related to finalizing formatting across documents, preparing consistent graphics (e.g., DFD and ERD diagrams), and aligning documentation language with a professional tone. We also had to coordinate schedules closely to rehearse our final presentation and make last-minute revisions based on peer and instructor feedback.

Analysis of Progress Against Schedule:

We successfully met all Sprint 6 deadlines. The only significant delay in the entire project occurred during Sprint 4, when database connectivity issues temporarily slowed backend progress. However, these were fully resolved, and the team remained on schedule throughout Sprint 5 and Sprint 6, completing all deliverables on time.

Activities for the Coming Sprint:

As Sprint 6 represents the project’s final sprint, no additional sprints are planned. Our focus moving forward is on:

- Delivering the final SR&R 6 presentation to stakeholders and faculty

- Submitting all final deliverables in the required format

- Uploading the working system and compressed documentation package to GitHub

- Submitting individual peer evaluations and personal project reviews

Other Items of Interest to Management (Professor):

During Sprint 6, we prioritized polish, presentation quality, and attention to detail. We aimed to showcase not only a functional system but also a well-documented, maintainable, and user-friendly solution tailored to SLW Home Improvements’ business needs. Our final deliverables reflect a comprehensive SDLC process and a real-world consulting mindset.

Total Number of Hours Worked This Sprint:

26 hours

Total Number of Hours Worked on the Project to Date:

143 hours